## C. project-management-plan.md

| Section | Your group answer |
| --- | --- |
| Project approach | Agile / Waterfall / Hybrid |
| Why we selected this approach | Agile allows the group to work in small stages, improve ideas through feedback, and make changes easily during development. It also supports teamwork and regular progress updates. |

| Task | Responsible Student | Deadline | Status |
| --- | --- | --- | --- |
| Research | Arbaaz UI haq | Week 2 | In progress |
| Game concept | All Group Members | Week 2 | Done |
| Canvas design | Hangma Limbu | Week 2 | Done |
| Storyboard | Vivek Thapa | Week 2 | In progress |
| Prototype | Hangma Limbu and Vivek Thapa | Week 3 | Not started |
| Presentation slides | Hadshen Thavaseelan | Week 3 | Not started |
| Individual portfolio evidence | All Group Members | Week 4 | Not started |

| Risk | Impact | Solution |
| --- | --- | --- |
| Member misses meeting | Work may be delayed | Assign tasks clearly and use GitHub updates |
| AI overuse | Students may not understand work | Use AI log and explain all work |
| Poor time management | Presentation may be weak | Set weekly deadlines |