503IT Communication and Collaboration

Group E Assessment Preparation Task: Cyber-Smart Gaming for Education

Thursday Session Task Plan + Student Group Worksheet

This document explains exactly what you need to do today for your 503IT final assessment preparation. Your final project is Cyber-Smart Gaming for Education. Your group will design an educational game that teaches a cyber-security or digital safety concept. Today you will not build the full game. Today you will create the foundation: group roles, project topic, audience, learning objective, game concept canvas, first storyboard, project management plan, and evidence for your portfolio.

# Group 1 Worksheet

| Student name | Student ID | Email address | GitHub username | Signature |
| --- | --- | --- | --- | --- |
| Hangma Limbu | 15209959 | Hangmalimbu456@gmail.com | Hangma16 |  |
| Vivek Thapa | 15845159 | thapav2@coventry.ac.uk | Vivek-424 |  |
| Hadshen Thavaseelan | 16247806 | hadshen3226@gmail.com | Hads44 |  |
| Arbaaz Ul haq | 16200513 | arbaazulhaqqqsfj@gmail.com | arbaazulhaqqqsfj-web |  |

## A. Role Allocation

| Role | Student name | Main responsibility today |
| --- | --- | --- |
| Chair / Meeting Leader | Vivek Thapa | Lead the discussion and keep the group focused. |
| Minute-Taker / Evidence Manager | Hadshen Thavaseelan | Record meeting minutes and decisions. |
| Project Coordinator | Hangma Limbu | Track tasks, deadlines, and action plan. |
| Research Lead | Arbaaz Ul haq | Lead topic research and source checking. |
| Game Design Lead | All of them | Lead game idea, rules, and learning flow. |
| Prototype / GitHub Lead | Vivek Thapa | Plan sketches, folders, repo, and commits. |

## B. Topic Selection

| Option considered | Why this topic is useful | Keep or reject? |
| --- | --- | --- |
| Cyber Bulling | Common among teenagers and to prevent harm | REJECT |
| Phishing awareness | Very common online threat for students | KEEP |
| Password safety | Easy to teach through a game | REJECT |

Final selected cyber-security/digital safety topic:

Phishing awareness

Reason for selecting this topic:

Phishing is one of the most common cyber threats. Many students receive fake emails, messages, and suspicious links. Our game will help players recognize phishing attempts and stay safe online

________________________________________________________________________________

## C. Target Audience and Learning Objective

Target audience:

University students aged 18–25 who use emails, online banking, and social media

Why this audience needs the game:

University students often receive fake emails related to coursework, discounts, or account logins. Many students click suspicious links without checking carefully

Main learning objective:

After playing the game, the player should be able to identify at least three warning signs of a phishing email or fake message.

## D. Game Concept Canvas

| Canvas section | Your group answer |
| --- | --- |
| Working title / game name | Cyber Run: Stop the Scam |
| Game format | Endless runner educational game |
| Core gameplay loop | Run through cyber world → encounter email/call/text obstacle → decide real or scam → receive feedback → earn points and continue |
| Key features | Running character, cyber obstacles, levels, timer, score system, lives, hints, badges |
| Success measure | Players correctly identify phishing emails, scam phone calls, and fake text messages |
| What makes the game engaging? | Fast-paced gameplay, characters, increasing difficulty, score system, badges, cyber shield |
| What makes the game educational? | Real-life scam scenarios, instant feedback, phishing awareness training, decision-making practice |

## E. Storyboard / Sketch

Draw or describe four stages of your game. You can sketch in the boxes or write short notes.

| 1. Game start / introduction Player enters Cyber City as a running character. ByteBot appears and says: “Welcome to Cyber Run! Dr. Phish is spreading scams across the city. Run, survive, and identify fake messages before they trick you!” The game starts with: - 3 lives - score = 0 - Cyber Shield meter | 2. First challenge or scenario While running, the player encounters the first obstacle: Fake Email Popup: “URGENT: Your university account will be deleted. Verify now!” The obstacle blocks the path while the timer counts down. |
| --- | --- |
| 3. Player choice or action Players must quickly choose: SCAM REAL OR - Jump left = Scam - Jump right = Safe If correct: - player keeps running - earn points If wrong: - loses one life - Cyber Shield decreases | 4. Feedback and learning point ByteBot gives instant feedback: “Correct! Real organizations rarely use urgent threats or suspicious links. Player receives: - +10 points - Cyber Shield boost - “Phishing Detector” badge The game continues to: phone scam level text message scam level |

## F. Project Management Plan

Chosen project management approach:  Agile / Waterfall / Hybrid

Chosen planning or communication tool:

Aula + WhatsApp Group

| Task for the next two weeks | Responsible student | Deadline | Evidence to produce |
| --- | --- | --- | --- |
| Research phishing examples | Arbaaz | Week 2 | Research Notes |
| Create storyboard | Vivek | Week 2 | Sketches/screenshots |
| Prepare GitHub repository | Vivek | Week 2 | GitHub screenshots |
| Design game screens | Hangma | Week 3 | Figma prototype |
| Prepare presentation slides | Hadshen | Week 3 | Slide deck |

One possible risk for our group:

Some members may not complete tasks on time.

How we will manage this risk:

We will use Trello and weekly check-ins to track progress and remind members.

## G. GitHub Preparation Plan

| GitHub item | Group decision |
| --- | --- |
| Planned repository name | 503it-cYBERSECURITY-kID-GAME-EDUCATION |
| Who will create the repository tomorrow? | Vivek Thapa |
| Who will be added as contributors? | All group members |
| Planned folder names | /docs, /research, /prototype, /slides, /meeting-minutes |
| First file to upload | README.md |
| Second file to upload | Concept-canvas.docx |
| How will commits show individual contribution? | Each member uploads their own work and updates regularly |

## H. Meeting Minutes

| Meeting detail | Your answer |
| --- | --- |
| Date | 14 May 2026 |
| Start time | 10:00 Am |
| End time | 1:00 Pm |
| Chair | Vivek Thapa |
| Minute-taker | Hadshen |
| Attendees | Arbaaz ,Hangma ,Vivek ,Hadshen |
| Main decisions made | Selected phishing awareness topic and assigned roles |
| Actions agreed | Research phishing examples, prepare storyboard, create GitHub repo |

## I. End-of-Session 2-Minute Group Summary

Prepare a short-spoken update using the structure below:

Our group selected the topic of phishing awareness because phishing attacks and online scams are very common among students and online users. Our target audience is university students aged 18–25. Our game idea is an endless runner educational game called “Cyber Run: Stop the Scam” where players run through a cyber world and identify fake emails, scam phone calls, and suspicious text messages while avoiding cyber threats. Today, we assigned roles, planned our project, updated the game concept canvas, and created a storyboard for the gameplay. Tomorrow, we will prepare our GitHub repository and begin uploading project evidence.