# Overall Weekly Activities Performed by the Members of the 'Avengers' Team

|  | Activity | Completed Person |
| --- | --- | --- |
| WEEK 1 | Role allocation and team agreement | VIVEK |
|  | Topic selection | All members |
|  | Target audience and learning objective | All members |
|  | Game Concept Canvas & Storyboard or sketch | HANGMA |
|  | Project management plan | ARBAAZ |
|  | Git hub preparation | HADSHEN |
|  | Creating the GitHub account | HADSHEN & VIVEK |
|  | Creating One group repository | HADSHEN |
|  | adding group members & Collaborators | HADSHEN & VIVEK |
|  | Editing of README.md file | VIVEK |
|  | Adding the files of last session | HADSHEN |
| WEEK 2 | UX Concept Development | ARBAAZ |
|  | Game research | VIVEK |
|  | Canvas Upgrade | HANGMA |
|  | Storyboard Upgrade | HANGMA |
|  | Choosing the right tool | ARBAAZ & SWASTIKA |
|  | Planning prototype | VIVEK |
|  | Peer checking GitHub Evidence | All members |
|  | First Prototype | VIVEK |
|  | Prototype build plan | HADSHEN |
|  | Plan testing Prototype | ARBAAZ |
|  | Screenshots evidence report | SWASTIKA |
| WEEK 3 | Prototype development | VIVEK |
|  | Appendices | HADSHEN |
|  | Presentation Slides | HANGMA |
|  | Documentation and evidence | SWASTIKA |
|  | Project coordination | VIVEK |
|  | Research review | ARBAAZ |
|  | Game design review | HANGMA |
|  | GitHub updates | HADSHEN |
| WEEK 4 | Progress audit | HADSHEN |
|  | Final build sprint | VIVEK |
|  | Testing and bug fixing | VIVEK & HADSHEN |
|  | Portfolio evidence map | HANGMA |
|  | Presentation planning | ARBAAZ & SWASTIKA |
|  | Presentation Slides | ARBAAZ |
|  | Final Progress pitch | All Members |